Capstone Project Proposal

Dynamic & Adaptive NPC Personalities in a 2D Game through Integrated AI/ML

CPRO 2901 F.

Yaksh Sharma, Aaryan Garg, Harmanpreet Singh and Ramandeep Kaur

1. Problem Statement

Problem:
Traditional non-player characters (NPCs) in modern 2D video games predominantly utilize pre-scripted dialogue trees and static state machines, resulting in predictable and repetitive behaviors. This conventional design approach fundamentally limits the depth of player immersion, diminishes the perception of a dynamic game world, and reduces the long-term engagement potential. NPCs often fail to realistically acknowledge persistent player actions, hindering the development of meaningful, evolving relationships.

Context:
The current state of NPC intelligence in 2D games, while functional for linear narratives, falls short in fostering emergent gameplay and personalized player experiences. This deficiency is particularly pronounced when considering the aspirations for future persistent online multiplayer environments, where NPC behavior must adapt to diverse individual player interactions while maintaining a degree of global consistency and believability. Enhancing NPC adaptiveness is a critical step towards more sophisticated and compelling interactive entertainment.

Significance:
Addressing the limitations of static NPC design holds significant value for both academic exploration in artificial intelligence and practical application in game development. A successful implementation will demonstrate a novel approach to character AI, providing a proof-of-concept for creating more lifelike and responsive digital inhabitants. This advancement would contribute to richer storytelling, increased player agency, and a heightened sense of presence within virtual worlds, thereby setting a new benchmark for engaging game design beyond current industry standards.

High-Level Solution Overview:
This project proposes the development of a 2D game prototype featuring NPCs whose personalities and behaviors are dynamically driven by an integrated Artificial Intelligence and Machine Learning (AI/ML) system. This system will incorporate a dual personality model: a 'Genetic Personality' establishing immutable core traits, and a 'Growth Personality' that evolves through individual player interactions, fostering unique, adaptive relationships. The backend AI/ML service will interpret player input and adjust NPC responses and actions, aiming to create a highly personalized and immersive experience within the 2D game environment.

2. Project Goal

To develop a functional 2D game prototype that showcases innovative, AI/ML-driven non-player characters (NPCs) capable of exhibiting dynamic, adaptive personalities and behaviors based on individual player interactions. This project aims to significantly enhance player immersion and create a more responsive and believable game world, laying groundwork for future scalable, multi-user applications.

3. Key Objectives

This project will achieve the following objectives:

- 2D Game Client Development: Create a functional 2D game environment using Unity (C#) with player movement, basic interaction mechanics, and a user interface for dialogue with NPCs.

- AI/ML Personality System Design & Implementation:

  - Define a 'Genetic Personality' model for NPCs, establishing immutable core traits (e.g., social, friendly, grumpy) at their inception.

  - Design a 'Growth Personality' model that allows NPC traits to evolve dynamically based on the unique history of interactions with each individual player, fostering distinct player-NPC relationships.

  - Implement an AI/ML backend (C#/.NET, ML.NET/ONNX) to process player inputs, update NPC growth personalities, and influence dialogue generation/selection.

- Adaptive Dialogue and Behavior Engine: Develop a system that enables NPCs to generate or select contextually relevant dialogue and perform actions that accurately reflect their combined Genetic and Growth personalities, in response to player input.

- Persistent NPC State Management: Implement a robust database solution (PostgreSQL or SQL Server) for securely storing and retrieving NPC genetic and growth personality data, as well as individual player-NPC interaction histories, ensuring persistence across game sessions.

- Seamless Frontend-Backend Communication: Establish a clear, efficient, and reliable communication protocol (RESTful API via ASP.NET Core Web API) between the Unity 2D game client and the AI/ML backend service.

4. System Architecture (High-Level)

The system will comprise three primary components:

- 2D Game Client (Unity): Developed in C#, this client will handle player input, render the game world, and display NPC interactions. It will communicate with the Backend API via HTTP requests.

- AI/ML Backend Service (ASP.NET Core Web API): Developed in C#/.NET, this service will be the central hub. It will host the AI/ML personality models, manage NPC data, interact with the database, and process game logic related to NPC behavior.

- Database (PostgreSQL/oracle/sqlserver): Stores all persistent game data, including NPC genetic and growth personalities, player interaction logs, and relationship profiles.

5. Technologies to be Used

- Frontend (2D Game): Unity (C#)

- Backend Framework: ASP.NET Core Web API (C#)

- AI/ML Libraries: ML.NET, Microsoft.ML.OnnxRuntime (for integrating pre-trained models), Scikit-learn (for Python-based model training if preferred, then exported to ONNX) and others as need along the way.

- Database: PostgreSQL (might change depending on needs)

- Caching/Messaging (Optional): Redis (with StackExchange.Redis)

- Version Control: Git / GitHub and/or unity version control

- Development Environment: Visual Studio

6. Roles and Responsibilities

- Yaksh Sharma: Team lead, Backend Development (ASP.NET Core Web API), AI/ML Model Design & Implementation.

- Aaryan Garg: Frontend Development (Unity 2D Game Client), Player Mechanics, NPC Visuals & Animation, Game UI, Backend API Communication Integration.

- Harmanpreet Singh: Database Design & Management, Backend development, unity asset creation and management.

- Ramandeep Kaur: API Integration, backend development, AI/machine learning model training and verification.

7. Deliverables/Features

Upon project completion, the following will be delivered:

- A fully functional 2D game prototype demonstrating dynamic, adaptive NPCs.

- Atleast one playable scene that allows multiple interactions with the npcs.

- Source code for the Unity game client, the ASP.NET Core Web API backend, and the AI/ML models.

- Comprehensive technical documentation, including system architecture, API specifications, database schema, and AI/ML model details.

- A user guide for playing and understanding the prototype.

- A final presentation and demonstration of the project.

8. Expected Outcome / Prototype Focus

The primary outcome of this capstone project will be a robust, functional backend system capable of managing complex AI/ML-driven NPC personalities and their evolving relationships with players. The accompanying 2D game, which will not be formally named, serves as a proof-of-concept to visually and interactively demonstrate the efficacy and innovation of this backend. The focus of the project will be squarely on the intelligent backend logic and its ability to create dynamic NPC behaviors, rather than the game's artistic fidelity or breadth of gameplay content.

9. Project Schedule (High-Level)

- Month 1-1.5: Planning & Core Infrastructure

  - Detailed design of NPC personality models.

  - Setup of Unity project, basic player movement.

  - Backend setup (ASP.NET Core, PostgreSQL integration).

  - API endpoint design.

- Month 1.5-3: Core AI/ML & Game Interaction

  - Implementation of Genetic and Growth personality models.

  - Initial AI/ML model training and integration into backend.

  - NPC dialogue system implementation.

  - Game client dialogue UI and interaction logic.

  - Iterative testing of player-NPC interaction loop.

- Month 3-4.5: Persistence & Refinement

  - Integration of persistent database storage for NPC states and relationships.

  - Refinement of AI/ML models based on testing.

  - Performance optimization of backend and game client.

  - Basic game content creation (e.g., more dialogue, simple quests/tasks).

- Month 4.5-5.5: Integration & Comprehensive Testing

  - End-to-end system integration.

  - Extensive testing, bug fixing, and quality assurance.

- Month 5.5-6: Documentation & Presentation

  - Finalize all technical and user documentation.

  - Prepare project presentation and demonstration.

10. Future Scope / Scalability

This project will be designed with modularity and scalability as core principles. Future enhancements could include:

- Multiplayer Integration: Expanding to a shared online environment where NPCs' global personalities could evolve from collective player interactions, and individual relationships persist.

- Blockchain Integration: Implementing blockchain technology (e.g., via Nethereum) to verify NPC genetic traits, log key milestones in their personality growth, or tokenize unique player-NPC relationships.

- 3D Environment/VR Adaptation: Transitioning the game client to a 3D or Virtual Reality (VR) environment for heightened immersion, leveraging the existing robust backend.

- Advanced AI/ML Techniques: Incorporating more sophisticated deep learning models for natural language understanding and generation, or complex reinforcement learning for richer behavioral adaptation.